CODE ANALYSIS & TASK COMPLETION REPORT: DEVELOPER 2
(DATABASE ARCHITECTURE & FINANCIAL TRANSACTIONS)

LUCY Project (Language Unity & Collaborative Youth) | Author: Developer 2 | Date: July 2026

1. Overview & Completed Tasks Matrix (Plan vs Implementation)

According to the project planning documents (plan.docx, alter_plan.docx, plan_after.docx), Developer 2 originally focused on MS SQL Server Database development. Having completed the database tasks ahead of schedule, Developer 2 was allocated additional backend duties in the C# .NET service, covering Financial Transactions (Wallet & Ledger), Anonymous Room Access & Dual-Token Strategy, Concurrency & Deadlock Control, Audit Logging, and Concurrency Testing.

| Task Category | Planned Task Details | Deliverables & Implementation | Status |
| --- | --- | --- | --- |
| Core DB Architecture (Weeks 1-5) | Set up SQL Server LucyDB, map 6-level lesson hierarchy (Languages -> Stages -> Levels -> SubLevels), create QuizQuestions, AISupportQuestions, Rooms, Podcasts. | Completed LucyDB.sql and 002_week10_completion_schema.sql with FK constraints and optimized indexes. | Completed |
| AI Moderator Optimization (Weeks 6-7) | Create Stored Procedure to scan AI support questions by time (trigger_minute) for real-time rooms. | Implemented sp_GetAISupportByMinute SP running directly in DB to eliminate N+1 queries. | Completed |
| Anonymous Room Flow & Dual Token (Weeks 1-5 Adj.) | Standardize Users model, build UserPersona table (random displayName, avatar) and issue RealtimeToken for Node.js server. | Completed AnonymousRoomAccessService.cs, RandomPersonaGenerator.cs, and JwtTokenService.cs with PII-free RSA/JWKS Dual Token architecture. | Completed |
| Wallet & Ledger Schema (Weeks 6-7 Adj.) | Design financial CSDL: Wallets, Transactions, WalletLedger tables + idempotency key conventions. | Created 003_wallets.sql, 004_wallet_transactions.sql, 005_wallet_ledger.sql with CHECK (balance >= 0) and unique idempotency constraints. | Completed |
| Gift API & Concurrency Control (Weeks 8-9 Adj.) | Develop POST /api/wallet/gift API, prevent race conditions during concurrent gifting, write double-entry ledger. | Implemented WalletService.cs & SqlWalletRepository.cs with UPDLOCK, HOLDLOCK, ROWLOCK, stable lock ordering, and atomic DEBIT/CREDIT ledger writes. | Completed |
| Audit Logging & Concurrency Testing (Week 10 Adj.) | Audit exception/logging system and execute concurrency test scripts for gift and deposit flows. | Created 006_audit_logs.sql, SqlAuditLogRepository.cs, wallet-concurrency.ps1 (100 workers), and docs/week10-concurrency-testing.md. | Completed |

2. Codebase Mapping & Component Purpose

The codebase developed by Developer 2 spans 3 primary modules: SQL Server Database Scripts (data/SQL_database/ & lucy-auth-service/database/), Backend C# ASP.NET Core (.NET Auth & Wallet Service), and Concurrency Test Suites.

2.1 SQL Server Database Scripts

data/SQL_database/LucyDB.sql & 002_week10_completion_schema.sql: Defines full LUCY lesson hierarchy (languages, stages, levels, sub_levels, content_items, quiz_questions, rooms, podcasts, room_resources, ai_support_questions). Contains latency-optimized indexes (IX_levels_lang_stage, IX_sublevels_level, IX_contentitems_sub, IX_room_resources_active) and sp_GetAISupportByMinute SP.

lucy-auth-service/database/001_users_auth_contract.sql: Creates dbo.users table for user accounts, role check constraints (LUCY, MENTOR, SUPER, ADMIN), BCrypt password hashes, and is_anonymous flags.

lucy-auth-service/database/002_persona_realtime_contract.sql: Creates dbo.user_personas table storing virtual identities (random display_name, avatar_url, persona_type) for anonymous audio rooms.

lucy-auth-service/database/003_wallets.sql: Creates dbo.wallets table with CHECK (balance >= 0) constraints and is_locked flag to manage user currency.

lucy-auth-service/database/004_wallet_transactions.sql: Creates dbo.wallet_transactions table recording transaction history (DEPOSIT, GIFT, WITHDRAW) with 128-char idempotency_key.

lucy-auth-service/database/005_wallet_ledger.sql: Creates dbo.wallet_ledger as an Immutable Ledger. Each transaction generates 2 rows (DEBIT for sender, CREDIT for recipient) recording balance_before and balance_after.

lucy-auth-service/database/006_audit_logs.sql: Creates dbo.audit_logs table to audit sensitive security operations and unhandled application exceptions.

2.2 Backend C# ASP.NET Core Services (lucy-auth-service)

Services/AnonymousRoomAccessService.cs & RandomPersonaGenerator.cs: Handles anonymous audio room access logic. Enforces anonymity for 'LUCY' role users, invoking RandomPersonaGenerator to assign virtual names (e.g., 'Anonymous Fox') into user_personas.

Services/JwtTokenService.cs & RsaJwtKeyProvider.cs: Implements Dual-Token Security: Generates AccessToken for Mobile App and RealtimeToken (RSA/JWKS-signed JWT) for Node.js Socket server. RealtimeToken contains only anonymous claims (anon: true, fake display_name, fake subject guid) without PII.

Services/Wallet/WalletService.cs: Core financial engine containing DepositAsync, GiftAsync, and GetBalanceAsync logic. Enforces idempotency checks, ascending wallet ID locking order against deadlocks, and double-entry ledger writes prior to balance mutation.

Data/Wallet/SqlWalletRepository.cs, SqlWalletTransactionRepository.cs, SqlWalletLedgerRepository.cs: High-performance ADO.NET data access layer executing raw SQL with strict locking hints (UPDLOCK, HOLDLOCK, ROWLOCK) to eliminate race conditions.

Data/SqlAuditLogRepository.cs: Executes audit logging for system security events and unhandled exceptions into dbo.audit_logs.

2.3 Concurrency Testing Suite

lucy-auth-service/tests/wallet-concurrency.ps1: PowerShell automated load testing script simulating 100 concurrent workers (Gift & Deposit Workers) calling APIs simultaneously to verify idempotency, non-negative balances, and deadlock freedom.

docs/week10-concurrency-testing.md: Specification document outlining preconditions, test commands, and SQL verification pass/fail criteria for financial testing.

3. Technical Deep-Dive into Developer 2 Solutions

3.1 Race Condition & Deadlock Prevention in WalletService

To ensure financial data integrity when hundreds of users simultaneously send gifts, Developer 2 established 4 technical safeguards:

1. Idempotency Check First: Queries idempotency_key with UPDLOCK, HOLDLOCK hints. If the transaction was completed previously, returns cached result instantly without executing financial logic.

2. Lock Ordering (Deadlock Elimination): When transferring funds between Wallet A and Wallet B, wallet IDs are always locked in ascending order (Math.Min / Math.Max). This completely eliminates circular deadlock risks.

3. Pessimistic Row Locking: Executes raw SQL queries with ROWLOCK, UPDLOCK, HOLDLOCK hints to acquire exclusive row ownership until transaction commit:

4. Ledger-First Atomic Rollback: Writes both DEBIT and CREDIT rows to dbo.wallet_ledger first, then mutates balances in dbo.wallets. Any failure triggers an immediate complete transaction rollback.

SELECT id, user_id, balance, currency, is_locked, created_at, updated_at FROM dbo.wallets WITH (UPDLOCK, HOLDLOCK, ROWLOCK) WHERE id = @walletId;

3.2 AI Moderator Optimization Stored Procedure (sp_GetAISupportByMinute)

CREATE PROCEDURE sp_GetAISupportByMinute @sub_level_id INT, @current_minute INT AS BEGIN SET NOCOUNT ON; SELECT TOP 3 id, sub_level_id, question_text, trigger_minute, language_id, order_index FROM ai_support_questions WHERE sub_level_id = @sub_level_id AND trigger_minute <= @current_minute ORDER BY trigger_minute DESC, order_index ASC; END;

4. Concurrency Test Verification & Conclusion

Automated concurrency test results via wallet-concurrency.ps1 confirmed 100% compliance across all acceptance criteria:

Zero negative wallet balances across all scenarios (CHECK balance >= 0 strictly enforced).

100% unique Idempotency_key enforcement, preventing duplicate execution under 100 parallel requests.

Every successful gift transaction created exactly 1 DEBIT and 1 CREDIT entry in wallet_ledger.

Zero SQL Server deadlocks encountered due to ascending wallet ID lock ordering.

All exceptions cleanly captured in audit_logs without leaving orphaned ledger rows or corrupted balances.

CONCLUSION: Developer 2 has successfully completed 100% of planned and adjusted tasks, establishing a robust database foundation, anonymous authentication pipeline, and bank-grade financial transaction module for the LUCY platform.